BHARAT TRUST EXCHANGE

BTX | Federated trust for lawful, auditable, cloud-agnostic data exchange

10/10 Review Board Edition - Business Requirement Document, Architecture Pack and Governance Control Annexures

| Field | Value |
| --- | --- |
| Product name | Bharat Trust Exchange (BTX) |
| Document type | World-class BRD + review-board architecture pack |
| Version | 2.0 - 10/10 review edition |
| Prepared for | Digital India / national and state platform leadership |
| Prepared by | Debabrata Nayak with ChatGPT support |
| Date | 16 May 2026 |
| Confidentiality | Confidential working document - for policy, architecture, security, privacy and procurement review |

Leadership thesis: Do not centralise government data. Centralise trust, standards, policy, observability and audit. Federate exchange through certified BTX Trust Nodes controlled by departments and states.

# Document control

| Item | Detail |
| --- | --- |
| Purpose | Define the business, functional, technical, security, privacy, governance, procurement and rollout requirements for BTX as a national-scale trusted data exchange product. |
| Audience | Senior leadership, architecture review board, platform owners, security teams, policy and legal teams, privacy teams, procurement teams, implementation partners and state/department product teams. |
| Status | Concept upgraded from v1.0 BRD to 10/10 review-board pack. Subject to legal validation, security review and pilot evidence. |
| Decision requested | Approve BTX as a cloud-agnostic reference product architecture and proceed to funded MVP with conformance gates. |
| Important caveat | A review board score can never be guaranteed in advance. This pack is designed to meet a 10/10 bar by including the artefacts reviewers normally require. |

## What changed from v1.0 to v2.0

| Upgrade area | Added to reach 10/10 review readiness |
| --- | --- |
| Threat model | STRIDE-style threat scenarios, trust boundaries, attack paths, mitigations and evidence requirements. |
| Privacy and DPIA | Data protection impact assessment template, lawful-use checklist, minimisation rules, retention controls and citizen safeguards. |
| Cloud blueprints | Cloud-agnostic core architecture plus certified deployment patterns for NIC/MeghRaj, state/private cloud, AWS, Azure, GCP and hybrid. |
| Conformance suite | Deployment, security, policy, audit, portability, accessibility and DR test cases with pass/fail evidence. |
| RACI and operating model | Formal accountability matrix across national authority, state authority, provider, requester, data steward, security, privacy and cloud operator. |
| API and audit schemas | Sample OpenAPI pattern, policy decision contract and canonical audit event schema. |
| Security control mapping | Mapping to DPDP obligations, NIST zero trust, OWASP API Security, ISO/IEC 27001-style controls, GIGW/WCAG accessibility and W3C VC patterns. |
| Procurement gates | RFP clauses, vendor exit rules, source escrow/open-source preference, cloud adapter separation and acceptance gates. |
| Cost model | TCO categories, drivers, optimisation levers and funding model options. |
| Pilot pack | MVP service selection criteria, sample pilot journeys, success metrics and go/no-go gates. |

# Table of contents

1. Executive summary

2. 10/10 review scorecard

3. Brand and product positioning

4. Problem statement and business case

5. Vision, objectives and principles

6. Scope and non-scope

7. Stakeholders and personas

8. Target operating model

9. Cloud-agnostic reference architecture

10. Business capabilities

11. Functional requirements

12. Non-functional requirements

13. Data governance and privacy model

14. Security architecture

15. Interoperability and integration

16. Operational workflows

17. Implementation roadmap

18. Success metrics

19. Risk register

20. Acceptance criteria

21. Procurement and implementation guardrails

22. Architecture decision records

23. Annexure A - Threat model

24. Annexure B - Privacy impact assessment

25. Annexure C - Cloud deployment blueprints

26. Annexure D - Conformance test suite

27. Annexure E - API, policy and audit schemas

28. Annexure F - RACI matrix

29. Annexure G - Cost and operating model

30. Annexure H - MVP pilot pack

31. Annexure I - Standards and control mapping

32. Annexure J - Glossary and references

# 1. Executive summary

Bharat Trust Exchange (BTX) is a proposed cloud-agnostic trust fabric for lawful, auditable and citizen-centric data exchange across central ministries, state departments, public platforms and authorised ecosystems. BTX is designed to make government data reusable without creating a central mega-database of citizen records.

BTX is not a generic API gateway, data lake or document repository. It is the governance, trust, identity, policy, cryptographic assurance, audit and conformance layer that allows existing systems, API Setu, DigiLocker, state exchanges, wallets, verifiable credentials and legacy applications to work together responsibly.

Core proposition: departments retain source control; BTX centralises trust, policy, standards, observability and audit.

## 1.1 Why now

Population-scale platforms make weak data governance and integration errors systemic.

Citizens repeatedly submit proofs because verified records are not uniformly reusable.

Open data and open APIs are useful, but personal-data and restricted-data exchange require stronger purpose, minimisation, audit and grievance controls.

Centre-state realities require federation rather than one central master repository.

Different states and departments will use different hosting models; the product core must therefore be cloud-agnostic.

## 1.2 Executive recommendation

1. Approve BTX as the reference product architecture for trusted public-sector data exchange.

2. Build a portable core on Kubernetes/OpenShift or equivalent certified container runtime.

3. Implement a control plane for membership, service catalogue, purpose registry, policy, schemas, approval and audit.

4. Implement BTX Trust Nodes as the federated data-plane boundary for departments, states and tenants.

5. Mandate policy-as-code, data minimisation, mTLS, request/response signing, timestamping, replay protection and tamper-evident audit.

6. Integrate with API Setu for service discovery and lifecycle, DigiLocker/wallets for citizen-held records, and state exchanges for local interoperability.

7. Run an MVP with three to five departments, five to ten services and at least two different hosting environments.

# 2. 10/10 review scorecard

This section defines the scoring standard the document is designed to meet. The final score remains subject to the actual reviewers, but the required evidence has been built into this version.

| Review dimension | Target score | Evidence added |
| --- | --- | --- |
| Strategic fit | 10 | Solves governed reuse, citizen burden, source ownership and centre-state federation instead of only API connectivity. |
| Architecture | 10 | Cloud-agnostic control plane plus federated Trust Nodes, no central mega-database, portability by design. |
| Governance | 10 | Data stewards, classification, approval, purpose registry, SLA, revocation, oversight and exception paths. |
| Privacy | 10 | DPIA, lawful basis/consent/notice, minimisation, retention, citizen visibility, grievance and correction controls. |
| Security | 10 | Zero trust, cryptographic node identity, signing, timestamping, replay protection, key lifecycle and STRIDE threat model. |
| Audit | 10 | Requester/provider logs, central audit digest, immutable archive, reconciliation, anomaly review and citizen-linked sharing history. |
| Cloud neutrality | 10 | Portable runtime, open contracts, provider adapters, conformance tests and exit architecture. |
| Implementation readiness | 10 | MVP backlog, pilot criteria, acceptance gates, RACI, cost model and procurement clauses. |
| Operational resilience | 10 | HA/DR targets, signed config cache, revocation channel, incident drills and certification tests. |
| Review evidence | 10 | All required annexures included as board-review artefacts. |

# 3. Brand and product positioning

| Brand element | Definition |
| --- | --- |
| Name | Bharat Trust Exchange |
| Short name | BTX |
| Tagline | Federated trust for lawful data exchange |
| Category | Trusted Data Exchange / Public Data Trust Fabric |
| Primary promise | Make inter-department and citizen-linked data reuse lawful, minimised, auditable and portable across approved clouds. |
| Not to be confused with | A central database, generic API gateway, data warehouse, dashboard, consent app or replacement for API Setu/DigiLocker. |

## 3.1 Brand architecture

| Module | Role |
| --- | --- |
| BTX Trust Console | Governance portal for onboarding, approvals, policies, dashboards and oversight. |
| BTX Trust Node | Federated security-server runtime deployed for each department, state or tenant. |
| BTX Member Registry | Authoritative registry of organisations, roles, node identities, certificates and status. |
| BTX PurposeGuard | Policy decision and purpose-enforcement service. |
| BTX SchemaHub | Canonical schema, metadata, code-set, credential-format and version registry. |
| BTX AuditLedger | Immutable, tamper-evident audit, SLA, grievance and investigation layer. |
| BTX Connectors | Adapters for API Setu, DigiLocker, state exchanges, legacy systems and cloud providers. |
| BTX Certify | Conformance test suite and certification harness for clouds, nodes, APIs and adapters. |

# 4. Problem statement and business case

India's next interoperability bottleneck is governed reuse. Departments have digitised many services, but verified data often remains hard to reuse because approvals, purposes, schemas, identities, audit and grievance routes are not consistently represented as machine-enforceable platform behaviour.

## 4.1 Current pain points

Citizens repeatedly submit certificates, proofs and records that already exist in authoritative systems.

Departments create custom point-to-point integrations instead of reusable exchange patterns.

Approvals are manual, scattered or not auditable over time.

No common member registry, purpose registry or policy-enforcement model exists across all participating agencies.

Personal-data exchange often lacks a uniform trace of purpose, lawful basis, consent/notice, minimisation and grievance.

Cloud choices vary by state and department; a single-cloud architecture would limit adoption.

## 4.2 Business case

| Value area | Expected business outcome |
| --- | --- |
| Citizen burden | Reduce repeated submissions, scans, screenshots and visits by enabling verified record reuse. |
| Administrative efficiency | Reduce custom integrations and manual verification delays. |
| Privacy and trust | Create purpose-bound, minimised and auditable exchange instead of uncontrolled data copying. |
| State capacity | Give departments reusable rails, clear data stewardship and reviewable logs. |
| Ecosystem readiness | Enable lawful innovation, analytics and credential verification without centralising sensitive source data. |
| Cost | Avoid repeated one-off integrations and reduce duplicate infrastructure through managed Trust Nodes for smaller agencies. |

# 5. Vision, objectives and guiding principles

## 5.1 Vision

Create a national, cloud-agnostic trust fabric where authorised organisations can discover, request, approve, verify, exchange and audit data through standardised, purpose-bound, minimised and citizen-aware mechanisms.

## 5.2 Business objectives

Enable lawful, auditable exchange across Centre, states and authorised ecosystems.

Reduce repeated citizen submission of documents and proofs.

Preserve source department ownership and accountability.

Support portability across NIC/MeghRaj, state cloud, AWS, Azure, GCP, private cloud and on-premises deployments.

Make audit, grievance, purpose, minimisation and policy enforcement measurable.

Complement API Setu, DigiLocker, Entity Locker, state exchanges and verifiable credentials.

## 5.3 Guiding principles

| Principle | Meaning |
| --- | --- |
| Federated by design | Data remains with the owning department or authorised source. Trust, standards and audit are shared. |
| Cloud-agnostic by design | Core runtime, APIs, policies and data contracts are portable across approved hosting environments. |
| Purpose-bound exchange | Every request carries declared purpose, data class, approval and applicable lawful basis or consent/notice reference. |
| Minimal disclosure | Prefer yes/no verification, signed assertion, masked response or selective disclosure over full-record sharing. |
| Audit as trust | Every exchange is timestamped, signed, logged, reviewable and tamper-evident. |
| Citizen agency | Citizen-linked data has visible purpose, wallet reuse, correction and grievance paths where applicable. |
| Policy as code | Approval rules become testable machine-enforced policies, not only manual SOPs. |
| No vendor lock-in | Use open standards, portable deployment and provider-specific adapters with conformance tests. |

# 6. Scope and non-scope

| In scope | Out of scope |
| --- | --- |
| Member onboarding, verification, suspension, revocation and recertification. | Central storage of all citizen records or department master data. |
| Service/API/event/credential catalogue with metadata, schemas, SLA and access policies. | Replacement of source department applications. |
| Purpose registry, policy decision service, approval workflow and policy-as-code. | Replacement of API Setu, DigiLocker, Entity Locker or state exchanges. |
| BTX Trust Node runtime for department, state, managed tenant and hybrid deployments. | Unlimited bulk extraction without purpose, approval, minimisation and audit. |
| Consent, notice and lawful-basis controls where applicable. | Policy decisions that override statutory restrictions or authorised department ownership. |
| Tamper-evident audit, SLA, grievance and investigation dashboards. | A single mandatory cloud-provider architecture. |

# 7. Stakeholders and personas

| Persona | Primary responsibility |
| --- | --- |
| National BTX Authority | Owns product roadmap, national conformance, standards, certification, funding model and dispute resolution. |
| State Platform Authority | Operates state federation, local onboarding, policy alignment and department support. |
| Provider Department | Publishes services and controls source-system response rules. |
| Requester Department | Consumes approved services for service delivery, eligibility, compliance or workflow automation. |
| Data Steward | Classifies datasets, approves access, reviews purpose, owns SLA and revocation decisions. |
| Security Officer | Reviews keys, certificates, Trust Node posture, incidents and emergency revocation. |
| Privacy/Legal Officer | Validates lawful basis, consent/notice, DPIA, retention and citizen rights. |
| Citizen/Data Principal | Receives notice, reuses wallet records, sees sharing history and raises correction or grievance where applicable. |
| Developer/Integrator | Builds APIs, adapters, event flows and conformance-tested integrations. |
| Auditor/Oversight Body | Reviews logs, anomalies, SLA breaches, exceptions, complaints and periodic access recertification. |
| Cloud/Platform Operator | Runs portable runtime, network, deployment adapters, observability, backup and DR. |

# 8. Target operating model

BTX is an operating model before it is a technology stack. Every production service must have an accountable data steward, classification, approved purpose, data minimisation rule, SLA, revocation path, audit rule and grievance/correction route where applicable.

## 8.1 Data-sharing lanes

| Data class | Primary sharing mode | Required controls |
| --- | --- | --- |
| Open/public | OGD/NDSAP-style open-data publication | Machine-readable release, metadata, update cadence, quality checks and non-sensitive status. |
| Operational exchange | Purpose-bound API or event | Approvals, RBAC/ABAC, SLA, logs, service agreements, catalogue and data minimisation. |
| Citizen-portable records | Wallet, DigiLocker, verifiable credential or citizen-directed sharing | Notice, visible purpose, authenticity, issuer trust, status/revocation and request logs. |
| Restricted/high-risk | Need-to-use only | Higher assurance, minimisation, separation of duties, retention limits, audit review and oversight approval. |
| Non-shareable | No exchange unless legal/policy status changes | Explicit classification, rationale, review date and exception authority. |

## 8.2 Governance bodies

National BTX Steering Committee: policy alignment, funding, national standards, conformance and dispute resolution.

State Data Governance Committee: state onboarding, local policy, departmental readiness and escalation.

Domain Data Councils: sector schemas, data classifications, purpose codes and service agreements.

Security and Privacy Review Board: key lifecycle, DPIA review, incidents, emergency revocation and breach response.

BTX Product Office: roadmap, release management, adoption playbook, training, support and certification.

# 9. Cloud-agnostic reference architecture

Figure 1 - BTX cloud-agnostic architecture

BTX Experience Rails Governance portal ¦ Developer portal ¦ Dashboards ¦ Wallet/citizen interfaces ¦ v BTX Control Plane Member Registry ¦ Service Catalogue ¦ Purpose Registry ¦ Policy Decision SchemaHub ¦ Approval Workflow ¦ Signed Config Publisher ¦ Audit Dashboard ¦ Signed configuration ¦ v Federated BTX Trust Node Data Plane Dept Trust Node ¦ State Trust Node ¦ Managed Tenant Node ¦ Hybrid Node mTLS ¦ signing ¦ timestamping ¦ replay protection ¦ minimisation ¦ audit ¦ v Source and Destination Systems Department registries ¦ Legacy systems ¦ API Setu ¦ State exchange ¦ DigiLocker Wallets ¦ Verifiers ¦ Workflows ¦ Open data/analytics where lawful ¦ v Portable Runtime and Cloud Adapters Kubernetes/OpenShift ¦ OPA ¦ OpenTelemetry ¦ PostgreSQL ¦ Kafka/NATS ¦ S3-compatible Cloud adapters: IAM ¦ KMS/HSM ¦ network ¦ DNS ¦ load balancer ¦ logs ¦ backup ¦ DR

## 9.1 Architectural layers

| Layer | Responsibilities |
| --- | --- |
| Experience rails | Governance portal, developer portal, dashboards, citizen wallet interfaces, API consumer channels, verifier channels and assisted workflows. |
| Control plane | Member registry, service catalogue, purpose registry, policy decision, schema registry, approval workflow, audit dashboard and signed configuration publisher. |
| Federated data plane | BTX Trust Nodes that enforce mTLS, signing, timestamping, replay protection, policy, minimisation and logs. |
| Portable runtime | Kubernetes/OpenShift, service mesh, GitOps, OpenTelemetry, Prometheus/Grafana, OPA, Vault/External Secrets, PostgreSQL, Kafka/NATS and S3-compatible storage. |
| Cloud adapter layer | Provider-specific modules for IAM, KMS/HSM, network, DNS, load balancer, object storage, managed DB, logging, backup and DR. |
| Source systems | Central ministry registries, state department systems, legacy applications, sector platforms, document repositories and credential issuer systems. |

## 9.2 Cloud-agnostic design rules

No business logic may be locked into one provider's proprietary serverless, database, queue or IAM model without an abstraction and exit path.

Every BTX service must run as a containerised workload on Kubernetes/OpenShift or equivalent certified runtime.

All APIs must be documented using OpenAPI; event contracts should use AsyncAPI where applicable.

Policy decisions must be externalised through a policy decision service and testable policy-as-code.

Audit events must use a provider-neutral canonical event schema.

Identity must support federated OIDC/SAML integration and workload identity abstraction.

Secrets and keys must be accessed through secrets/KMS abstraction with HSM integration for high-assurance keys.

All cloud-specific resources must be provisioned through certified provider modules and validated through conformance tests.

## 9.3 Runtime request flow

Figure 2 - Runtime flow

Requester App -> Requester Trust Node 1. Attach service ID, member ID, purpose code, data class, citizen/context reference 2. Validate local member and service configuration 3. Call Policy Decision Service or local signed policy cache 4. Sign request, add timestamp, nonce, transaction ID and retention metadata Requester Trust Node -> Provider Trust Node 5. mTLS connection and node certificate validation 6. Provider validates requester, service, purpose, approval, signature and freshness 7. Provider enforces minimisation and forwards to approved backend adapter Provider Adapter -> Source System -> Provider Trust Node 8. Query authoritative record or service 9. Shape response: full approved response, masked fields, yes/no assertion or signed claim 10. Sign response, timestamp, log provider-side audit event Provider Trust Node -> Requester Trust Node -> Requester App 11. Verify response signature and integrity 12. Log requester-side audit event and central audit digest 13. Return only authorised result to consuming application

# 10. Business capabilities

| ID | Capability | Outcome |
| --- | --- | --- |
| C01 | Member trust management | Onboard, verify, certify, activate, monitor, suspend, renew and revoke participating members. |
| C02 | Service discovery and lifecycle | Publish services with metadata, schema, SLA, access policy, version and environment status. |
| C03 | Purpose and policy governance | Define purpose codes, lawful basis, approval rules, minimisation rules and enforcement policies. |
| C04 | Federated secure exchange | Enable signed, timestamped, mutually authenticated exchange through department Trust Nodes. |
| C05 | Citizen-linked safeguards | Support notice, consent where required, wallet reuse, sharing logs, correction and grievance. |
| C06 | Schema and metadata standardisation | Govern canonical schemas, code sets, credential formats, mappings and versioning. |
| C07 | Audit and oversight | Create tamper-evident logs, dashboards, SLA reporting, anomaly detection and investigation workflows. |
| C08 | Cloud portability | Deploy the same product core on multiple approved clouds using certified provider adapters. |
| C09 | Developer enablement | Provide sandbox, SDKs, adapter templates, test data, mock services and conformance certification. |
| C10 | Operations and resilience | Support HA, DR, monitoring, incident response, revocation propagation and control-plane outage handling. |

# 11. Functional requirements

## 11.1 Member Registry

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-001 | Register ministries, departments, state agencies, public platforms and approved ecosystem participants as BTX members. | Must | Member record includes legal identity, member code, owner, role, status, environment and audit history. |
| FR-002 | Map each member to one or more BTX Trust Nodes with endpoint, certificate and environment metadata. | Must | Provider and requester nodes are discoverable and validated before exchange. |
| FR-003 | Support member lifecycle: pending, sandbox-active, production-active, suspended, revoked, expired and offboarded. | Must | Suspended or revoked members cannot initiate or receive production exchanges. |
| FR-004 | Support periodic recertification and access-review reminders. | Should | System flags stale members, expiring certificates and overdue security reviews. |
| FR-005 | Maintain data steward, security officer and accountable officer mapping for every member. | Must | Every production member has at least one active accountable owner. |

## 11.2 Service Catalogue and API Lifecycle

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-006 | Publish service entries with provider, service ID, API contract, version, data class, purpose constraints and SLA. | Must | Service cannot be made active without mandatory metadata. |
| FR-007 | Support REST, legacy SOAP, asynchronous events, document exchange and credential exchange metadata. | Must | Catalogue distinguishes API, event, document and credential service types. |
| FR-008 | Expose discovery and subscription workflows aligned to API Setu or state exchange integration. | Should | Approved consumers discover services and request access from the catalogue. |
| FR-009 | Support service versioning, deprecation, backward compatibility flags and change notifications. | Must | Consumers are warned before breaking changes and old versions sunset through policy. |
| FR-010 | Provide machine-readable OpenAPI/AsyncAPI contract download and validation. | Must | Contracts pass automated linting before publication. |

## 11.3 Purpose Registry and Policy Decision

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-011 | Maintain approved purpose codes linked to data class, service type, lawful basis and minimisation rules. | Must | Every production request references a valid purpose code. |
| FR-012 | Evaluate requester, provider, member status, role, service ID, purpose, approval, dataset class, environment and risk context. | Must | Policy returns allow, deny, allow-with-minimisation, allow-with-notice, require-consent or escalate. |
| FR-013 | Support policy-as-code with automated tests, reviewer approval and rollback. | Must | Policies have versioning, test cases, reviewer approval and rollback. |
| FR-014 | Support emergency policy override and emergency revocation with strict logging and expiry. | Should | Emergency actions require authorised role, reason code and post-facto review. |
| FR-015 | Support consent, notice and lawful-basis references where applicable. | Must | Personal-data requests cannot proceed without the configured safeguard for that data class. |

## 11.4 Trust Node Runtime

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-016 | Provide deployable BTX Trust Node runtime for department, state, managed tenant and hybrid deployments. | Must | Node runs as containerised workload on certified Kubernetes/OpenShift environments. |
| FR-017 | Enforce mTLS, request signing, response signing, timestamping, nonce and replay protection. | Must | Unsigned, stale or replayed requests are rejected and logged. |
| FR-018 | Pull and validate signed configuration from BTX control plane. | Must | Node refuses untrusted, revoked or expired configuration. |
| FR-019 | Cache approved configuration for bounded continuity during control-plane outages. | Must | Existing approved traffic continues for TTL; new approvals pause. |
| FR-020 | Connect securely to backend adapters and legacy systems without exposing source databases directly. | Must | Provider data flows only through approved adapters. |

## 11.5 Data Minimisation and Response Shaping

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-021 | Support field masking, tokenisation, redaction and purpose-specific response schemas. | Must | Provider enforces different response shapes for different purposes. |
| FR-022 | Support yes/no verification and signed assertions as alternatives to raw-record sharing. | Must | Eligibility/status checks can return minimal answers. |
| FR-023 | Support configurable retention and cache rules per service and purpose. | Must | Responses carry retention and reuse metadata. |
| FR-024 | Block unauthorised bulk extraction unless explicitly approved through high-assurance workflow. | Must | Bulk requests require separate approval, rate limits and audit treatment. |
| FR-025 | Support selective disclosure patterns for wallet/credential integrations where feasible. | Should | Citizen-linked credential flows reveal only required claims. |

## 11.6 Audit, SLA and Grievance

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-026 | Log every exchange at requester node, provider node and central audit layer using canonical event schema. | Must | Logs contain transaction ID, requester, provider, service, purpose, status and policy decision. |
| FR-027 | Provide tamper-evident audit using immutable storage, hashing and timestamping. | Must | Audit records are detectable if altered or removed. |
| FR-028 | Provide dashboards for usage, SLA, failures, denied requests, anomalies and service health. | Must | Dashboards support department, state, national and auditor views. |
| FR-029 | Support citizen-visible sharing history for citizen-linked records where applicable. | Should | Citizen can see what was requested, by whom, when and for what purpose. |
| FR-030 | Support grievance, correction, escalation and investigation workflow integration. | Should | Audit trail links to ticket/case workflows. |

## 11.7 SchemaHub and Standards

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-031 | Maintain canonical schemas, metadata, code sets, validation rules and schema versions. | Must | Services link to approved schema versions. |
| FR-032 | Support legacy mapping and adapter templates for source systems that do not follow canonical schema. | Must | Legacy integration does not require source-system rewrite. |
| FR-033 | Support certificate, document and credential format metadata. | Should | Credential issuers publish schema, issuer status and verification metadata. |
| FR-034 | Provide automated schema validation in CI/CD and service onboarding. | Should | Service publication fails if schema validation fails. |
| FR-035 | Support multilingual metadata labels and plain-language service descriptions. | Should | Catalogue is usable by technical and governance users. |

## 11.8 Integrations

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| FR-036 | Integrate with API Setu or state API exchange for discovery, lifecycle and subscription alignment. | Must | BTX services are discoverable through existing API rails where appropriate. |
| FR-037 | Integrate with DigiLocker, Entity Locker or approved wallets for citizen-portable records. | Must | Citizen-linked documents and credentials can use wallet patterns. |
| FR-038 | Integrate with PKI, government CA, HSM/KMS and certificate revocation sources. | Must | Trust Nodes validate certificate chains and revocation status. |
| FR-039 | Integrate with SIEM/SOC tools through standard log export and alerting. | Must | Security teams consume BTX alerts and audit data. |
| FR-040 | Provide adapter SDKs for legacy databases, REST APIs, SOAP services, queues and file-based systems. | Should | Departments onboard legacy systems without bespoke integration from scratch. |

# 12. Non-functional requirements

## 12.1 Security, privacy and compliance

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| NFR-001 | Zero-trust posture: no implicit trust based on network location, cloud account, department or IP range. | Must | Every request is authenticated, authorised, purpose-checked and logged. |
| NFR-002 | Encryption in transit and at rest across all components and logs. | Must | TLS/mTLS and key-managed storage are enabled by default. |
| NFR-003 | Per-member key and certificate boundaries. | Must | No shared signing identity across members. |
| NFR-004 | Role-based and attribute-based access control for human and workload identities. | Must | Access policies are least-privilege and periodically reviewed. |
| NFR-005 | Privacy-by-design controls for purpose, minimisation, notice, consent/lawful basis, retention and grievance. | Must | Personal-data flows cannot bypass configured safeguards. |

## 12.2 Portability and cloud neutrality

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| NFR-006 | Product core runs on Kubernetes/OpenShift or equivalent certified container platform. | Must | BTX deploys without code change across at least two certified environments. |
| NFR-007 | Use open standards for API, event, identity, logging and observability contracts. | Must | Provider-specific dependencies are isolated in adapter modules. |
| NFR-008 | Infrastructure is provisioned through reusable Terraform/OpenTofu and Helm/Kustomize/GitOps packages. | Should | Cloud modules are independently maintained and certified. |
| NFR-009 | No hard dependency on AWS/Azure/GCP/NIC-only services in business logic. | Must | Equivalent provider adapter exists or portable fallback is defined. |
| NFR-010 | Deployment conformance pack validates runtime, security, logging, networking and DR posture. | Must | No environment is certified without passing conformance checks. |

## 12.3 Reliability, scalability and operations

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| NFR-011 | Control plane supports high availability and disaster recovery. | Must | RTO/RPO targets are defined for registry, policy and signed config. |
| NFR-012 | Trust Nodes continue existing approved exchange during bounded control-plane outage. | Must | Signed config cache TTL and revocation handling are tested. |
| NFR-013 | Horizontal scale for Trust Nodes and control-plane services. | Must | Autoscaling or equivalent capacity pattern exists for high-volume services. |
| NFR-014 | End-to-end observability through metrics, logs, traces and business events. | Must | Each transaction is traceable across requester, provider and policy service. |
| NFR-015 | Performance targets defined per service class. | Should | Verification, API, bulk and async lanes have separate SLOs. |

## 12.4 Accessibility and usability

| ID | Requirement | Priority | Acceptance test |
| --- | --- | --- | --- |
| NFR-016 | Governance portal follows GIGW/WCAG-aligned accessibility expectations. | Must | Keyboard, screen-reader, contrast, focus, language and error handling are tested. |
| NFR-017 | Plain-language notices and purpose descriptions are available for citizen-facing flows. | Must | Purpose text is understandable to non-technical users. |
| NFR-018 | Support multilingual metadata and assisted-channel workflows where applicable. | Should | States can provide local-language labels and notices. |
| NFR-019 | Low-bandwidth and resilient admin flows for state/district users. | Should | Critical actions work reliably on constrained networks. |
| NFR-020 | Training, help and decision support for data stewards. | Should | Governance users understand consequences of approvals and revocations. |

# 13. Data governance and privacy model

## 13.1 Dataset classification

Every dataset or service is tagged as open/public, operational, citizen-portable, restricted/high-risk or non-shareable. Classification determines sharing mode, approval path, minimisation requirement, retention rule, audit review and citizen-facing safeguard.

## 13.2 Purpose and lawful-use controls

Every request must include purpose code, service ID, requester member, provider member, environment and transaction context.

Personal-data requests must carry configured consent, notice or lawful-basis reference.

Purpose changes require re-approval; data approved for one purpose cannot be reused for another without policy review.

Provider-side policy has final enforcement authority for data minimisation and response shaping.

Retention, cache and onward-sharing rules must be attached to responses where applicable.

## 13.3 Citizen-centric safeguards

Citizen-linked records should be reusable through wallet or service flows instead of scans and screenshots.

Citizen should see who requested data, what was requested, when and for what purpose where applicable.

Correction, grievance and escalation paths must be linked to exchange records.

Consent is not the only governance mechanism; notice, lawful basis, minimisation and accountability are mandatory for all flows.

# 14. Security architecture

## 14.1 Trust model

BTX trust is based on member identity, Trust Node identity, certificate identity, policy approval and auditable transaction context. Trust is continuously evaluated; it is not permanent after onboarding.

## 14.2 Cryptographic controls

Mutual TLS for node-to-node communication.

Request and response signing for integrity and non-repudiation.

Timestamping authority integration for tamper-evident timing.

HSM or high-assurance KMS for root and high-value signing keys.

Certificate revocation, expiry, rotation and compromise handling built into node runtime.

Per-member keys and certificates; no shared signing identity across members.

## 14.3 AuditLedger

Requester-side logs, provider-side logs and central audit hashes are reconciled.

Logs are written to immutable storage with retention policies.

Audit hash chain or ledger-style digesting detects tampering.

Security teams receive alerts for anomalous access, failed verification, excessive denial, expired certificate and unusual data-volume patterns.

# 15. Interoperability and integration

| Area | Standard / integration position |
| --- | --- |
| API contracts | OpenAPI for REST, WSDL compatibility for legacy SOAP where needed, AsyncAPI for event contracts. |
| Identity | OIDC/SAML for human federation, workload identity abstraction and certificate-bound Trust Node identity. |
| Policy | OPA/Rego-style or equivalent policy-as-code, with adapter for ABAC/XACML-aligned models if required. |
| Observability | OpenTelemetry traces/metrics, canonical audit event schema and SIEM export. |
| Credential flows | DigiLocker/wallet integration and verifiable credential metadata where applicable. |
| Data schemas | MDDS-aligned metadata, canonical schemas, code sets and backward-compatible versioning. |
| Cloud deployment | Terraform/OpenTofu, Helm/Kustomize/GitOps, conformance tests and provider adapter packages. |

# 16. Operational workflows

## 16.1 Member onboarding workflow

1. Organisation applies for BTX membership with legal identity, department owner and data steward.

2. Governance authority validates eligibility, role and environment requirement.

3. Security team provisions or approves Trust Node deployment pattern.

4. PKI and key material are issued or mapped through approved CA/HSM/KMS process.

5. Member activates in sandbox, completes conformance testing and then moves to production.

6. Periodic recertification and security posture review are scheduled automatically.

## 16.2 Service publication workflow

1. Provider data steward submits service metadata, data class, purpose constraints, SLA and schema.

2. SchemaHub validates contract, metadata and version compatibility.

3. Security and privacy review validates minimisation, retention and audit requirements.

4. Service is published in sandbox and optionally synchronised with API Setu or state exchange.

5. Production publication occurs after successful conformance and governance approval.

## 16.3 Access request workflow

1. Requester discovers service and submits purpose-bound access request.

2. Policy engine checks eligibility, role, data class, purpose and safeguards.

3. Provider steward approves, denies, modifies scope or requests escalation.

4. Approval creates time-bound policy entry and service agreement.

5. Trust Nodes enforce the approved policy at runtime.

## 16.4 Revocation and suspension workflow

1. Governance or security authority triggers revocation based on expiry, misuse, key compromise, legal restriction or failed recertification.

2. Revocation is signed, logged, propagated through high-priority revocation channel and reflected in signed config.

3. Trust Nodes reject future requests from revoked member/service/certificate and record denial reason.

4. Post-facto review confirms downstream logs, notifications, grievance path and corrective actions.

# 17. Implementation roadmap

| Phase | Timeline | Deliverables | Exit gate |
| --- | --- | --- | --- |
| Foundation | 0-3 months | Governance charter, product backlog, reference architecture, threat model, DPIA template, registry prototypes, pilot departments selected. | Architecture, privacy and security boards approve MVP scope. |
| MVP | 3-6 months | Portable control plane, Trust Node runtime, sandbox, signed config, policy service, audit events, API Setu/DigiLocker stubs, 5-10 pilot services. | Conformance tests pass in sandbox and two hosting environments. |
| Production pilot | 6-12 months | Dedicated and managed tenant nodes, PKI/HSM integration, tamper-evident audit, minimisation rules, SLA dashboards, citizen-linked sharing logs, state pilot. | Production pilot passes incident, outage, privacy and security drills. |
| Scale | 12-24 months | National/state rollout playbook, conformance certification, multi-cloud deployment, domain schema councils, automated recertification and anomaly detection. | Reusable operating model adopted by multiple domains and states. |

# 18. Success metrics

| Metric | Measure | Target direction |
| --- | --- | --- |
| Citizen burden | Repeated document submissions avoided in selected journeys. | Down |
| Reuse | Requests fulfilled through verified record reuse or trusted exchange. | Up |
| Speed | Turnaround time for cross-department verification. | Down |
| Governance | High-value datasets classified, owned and reviewed by data stewards. | Up |
| Auditability | Exchanges with complete requester, provider and policy audit records. | Up to 100% |
| Minimisation | Personal-data requests fulfilled with minimal response, yes/no assertion or selective disclosure. | Up |
| Reliability | Trust Node uptime, service SLO attainment and outage continuity drill success. | Up |
| Portability | Certified clouds/environments where BTX deploys without core code change. | Up |
| Security | Certificate hygiene, revocation time, incident response time and policy violation closure. | Improve |
| Adoption | Active members, published services, approved purposes and monthly exchange volume. | Up |

# 19. Risk register

| ID | Risk | Description | Severity | Mitigation |
| --- | --- | --- | --- | --- |
| R01 | Centralisation drift | Pressure to store source data centrally. | High | Mandate no master-data replication; audit metadata only; architecture review gate. |
| R02 | Vendor lock-in | Cloud-specific services embedded in business logic. | High | Portable runtime, adapter layer, conformance tests and exit architecture. |
| R03 | Weak governance adoption | Departments onboard technically but not operationally. | High | Require steward, classification, SLA and approval workflow before production. |
| R04 | Consent misuse | Consent treated as a universal answer. | High | Purpose, lawful basis, notice, minimisation, grievance and audit for all flows. |
| R05 | Over-sharing | Consumers ask for full records rather than assertions. | High | Provider-side minimisation and response shaping by policy. |
| R06 | Audit overload | Logs exist but are not reviewed. | Medium | Risk scoring, dashboards, scheduled reviews, anomaly alerts and oversight workflows. |
| R07 | Legacy integration delay | Old systems cannot support modern APIs. | Medium | Adapter SDKs, wrappers, event/file bridge and staged migration. |
| R08 | Control-plane dependency | Central outage blocks all exchange. | High | Cached signed configuration with TTL and emergency revocation channel. |
| R09 | Security compromise | Node key or certificate compromised. | High | HSM/KMS, rotation, revocation, incident playbook and certificate hygiene dashboards. |
| R10 | Policy inconsistency | Purpose codes diverge across domains/states. | Medium | Domain councils, national purpose taxonomy and policy test repository. |

# 20. Acceptance criteria

Reference architecture approved by policy, architecture, security, privacy and operations stakeholders.

Control plane deploys on certified portable runtime with member, service, purpose, policy and audit modules.

Trust Node runtime passes mTLS, signing, timestamping, replay-protection and policy-enforcement tests.

Two different hosting environments pass deployment conformance without core code changes.

Provider-side minimisation works for full approved response, masked response and yes/no assertion.

AuditLedger produces immutable, searchable and reconciled audit records across requester and provider nodes.

Citizen-linked flow provides visible purpose, sharing history and grievance/correction route where applicable.

Control-plane outage drill confirms approved traffic continuity and emergency revocation behaviour.

Security incident drill confirms certificate revocation, node suspension and audit investigation workflow.

Operational playbook covers onboarding, publication, access request, revocation, incident response and periodic review.

# 21. Procurement and implementation guardrails

| Guardrail | Requirement |
| --- | --- |
| Capability-based procurement | Procure product capabilities, not one-off screens or custom dashboards. |
| Open standards | Mandate OpenAPI/AsyncAPI, OIDC/SAML, OpenTelemetry, portable audit schema and cloud-neutral deployment. |
| Cloud adapter separation | Provider-specific IAM/KMS/network/storage modules must remain outside core business logic. |
| Source and escrow | Prefer open-source components where appropriate; require source escrow and exit support for proprietary modules. |
| Conformance as deliverable | Vendor must deliver automated conformance tests, not only documentation. |
| Security before go-live | Threat model, DPIA, minimisation rules, key lifecycle and audit design must be approved before production. |
| Accessibility | Governance and citizen-facing interfaces must pass accessibility testing. |
| Outcome measurement | Measure reuse, time-to-service, citizen burden, audit completeness and SLA performance. |

# 22. Architecture decision records

| ID | Decision | Status | Rationale |
| --- | --- | --- | --- |
| ADR-001 | Federated exchange over central database | Accepted | Preserves source ownership, reduces concentration risk and supports Centre-State realities. |
| ADR-002 | Cloud-agnostic product core | Accepted | Avoids provider lock-in and supports NIC, state, public and private cloud deployments. |
| ADR-003 | Trust Node as data-plane boundary | Accepted | Gives every member logical identity, policy boundary and audit trail without requiring physical server ownership. |
| ADR-004 | Policy-as-code | Accepted | Turns governance rules into testable runtime controls. |
| ADR-005 | Audit as a trust product | Accepted | Searchable logs alone are insufficient; audit must be tamper-evident and reviewable. |
| ADR-006 | API Setu and DigiLocker as complementary rails | Accepted | Avoids duplicating existing public rails and preserves lane discipline. |
| ADR-007 | Provider-side minimisation | Accepted | Prevents over-sharing by allowing providers to return assertions, masks or purpose-specific schemas. |
| ADR-008 | Certified cloud adapters | Accepted | Cloud neutrality requires testable adapters, not theoretical portability. |
| ADR-009 | Signed config cache | Accepted | Control-plane outage must not stop already approved exchange. |
| ADR-010 | Conformance before production | Accepted | Production onboarding requires evidence of security, policy, audit, portability and resilience tests. |

# 23. Annexure A - Threat model

This threat model uses STRIDE categories as a practical review-board structure. It focuses on Trust Nodes, control plane, policy service, cloud adapters, audit pipeline and legacy adapters.

## 23.1 Trust boundaries

Figure 3 - BTX trust boundaries

Boundary 1: Human governance users -> BTX Trust Console Boundary 2: Control plane -> signed configuration publisher Boundary 3: Trust Node -> Trust Node peer communication Boundary 4: Trust Node -> backend adapter -> source system Boundary 5: Trust Node -> audit pipeline -> immutable archive Boundary 6: Cloud adapter -> provider IAM/KMS/network/storage services Boundary 7: Wallet/citizen channel -> BTX or issuer/verifier services Boundary 8: External ecosystem participant -> certified member boundary

| ID | Threat | STRIDE | Attack path | Mitigation | Evidence |
| --- | --- | --- | --- | --- | --- |
| T01 | Spoofed member | S | Attacker impersonates department or Trust Node. | mTLS, certificate-bound member identity, signed config, revocation checks, member registry validation. | Cert validation logs, denied request evidence. |
| T02 | Compromised Trust Node key | S/T | Stolen signing key used to create valid-looking requests. | HSM/KMS, key rotation, anomaly detection, emergency revocation, node suspension. | Key lifecycle and revocation drill. |
| T03 | Replay attack | T | Old valid request is replayed. | Nonce, timestamp, transaction ID, TTL, replay cache. | Replay test rejected and logged. |
| T04 | Policy bypass | E | Service call avoids PurposeGuard or stale local policy. | Trust Node mandatory enforcement, signed policies, expired-config refusal, policy tests. | Policy enforcement test report. |
| T05 | Over-sharing | I | Provider returns full record for a purpose needing only yes/no. | Minimisation rules, response shaping, data class constraints, DPIA gate. | Minimisation test evidence. |
| T06 | Audit tampering | R/T | Logs modified or deleted after misuse. | Immutable storage, hash chain, timestamp, requester/provider reconciliation. | Audit integrity proof. |
| T07 | Insider misuse | E/I | Privileged user approves or accesses data improperly. | RBAC/ABAC, four-eye approvals, reason codes, audit review, anomaly alerts. | Access review and anomaly reports. |
| T08 | Bulk scraping | I/D | Requester extracts large volumes beyond purpose. | Rate limits, bulk approval, volume anomaly detection, minimised response and quotas. | Bulk extraction denial test. |
| T09 | Cloud adapter misconfiguration | T/I | Storage, network or IAM exposure due to provider-specific error. | IaC scanning, conformance tests, private networking, least privilege, security baseline. | Cloud conformance pack. |
| T10 | Legacy adapter injection | T/I | Backend adapter passes unsafe query to legacy DB/app. | Parameterized access, input validation, adapter SDK, WAF/API schema validation, code review. | Adapter security test. |
| T11 | Certificate revocation failure | S | Revoked certificate still accepted by some nodes. | Revocation list/status cache, emergency channel, short cert TTL, revocation propagation test. | Revocation propagation SLA. |
| T12 | Citizen notice gap | R/I | Citizen-linked data exchanged without visible purpose or route to grievance. | Notice registry, sharing history, grievance integration, DPIA gate. | Citizen flow audit sample. |
| T13 | Denial of service | D | Node or control plane overwhelmed. | Autoscaling, queues, rate limits, circuit breakers, cached config, traffic shaping. | Load and failover test. |
| T14 | Provider lock-in | T/R | Core logic depends on one cloud service and cannot move. | Cloud adapter separation, portability tests, exit architecture, open standards. | Two-cloud deployment evidence. |
| T15 | Unauthorized object access | E/I | Consumer manipulates identifiers to access another citizen/context. | Object-level authorisation, purpose/context binding, ABAC, test cases for ID tampering. | BOLA-style negative tests. |

## 23.2 Threat-model acceptance gates

No production onboarding without completed threat model for service and adapter.

No personal-data exchange without DPIA and minimisation design.

No production Trust Node without key lifecycle and revocation drill.

No cloud environment without conformance evidence and security baseline approval.

No audit launch without tamper-evidence and log reconciliation test.

# 24. Annexure B - Privacy impact assessment

This DPIA template converts privacy and governance expectations into go-live evidence. It should be completed per service, dataset or citizen-linked flow.

| Step | DPIA element | Required evidence |
| --- | --- | --- |
| 1 | Service / dataset name | Name, owner, service ID, provider member, requester members and environment. |
| 2 | Data class | Open, operational, citizen-portable, restricted/high-risk or non-shareable. |
| 3 | Purpose | Purpose code, plain-language purpose text and policy owner. |
| 4 | Lawful basis / consent / notice | Applicable lawful basis, consent requirement, notice text, exception path and legal reviewer. |
| 5 | Data elements | Field list, sensitivity, source of truth, whether each field is necessary. |
| 6 | Minimisation | Full response, masked response, yes/no assertion, signed claim or selective disclosure. |
| 7 | Retention | Requester retention period, cache rule, deletion trigger and audit retention. |
| 8 | Citizen visibility | Sharing history, notification, grievance, correction and escalation route. |
| 9 | Risk assessment | Likelihood, impact, vulnerable groups, children, exclusion risks, misuse risks. |
| 10 | Mitigations | Technical, policy, operational and human review controls. |
| 11 | Approval | Data steward, privacy/legal, security, provider, requester and review date. |

## 24.1 Privacy design rules

Classify before sharing.

Approve purpose before access.

Minimise before responding.

Log before returning response.

Show citizen-readable purpose where citizen-linked data is involved.

Attach retention and onward-use constraints to every response.

Review approvals periodically and revoke stale access.

# 25. Annexure C - Cloud deployment blueprints

## 25.1 Common portable runtime

Figure 4 - Cloud-neutral platform baseline

Portable BTX runtime baseline - Kubernetes or OpenShift cluster - GitOps deployment controller - Ingress / service mesh with mTLS support - OPA or equivalent policy decision layer - PostgreSQL-compatible database - Kafka/NATS/AMQP-compatible message layer - S3-compatible object storage abstraction - OpenTelemetry metrics/traces/log export - Vault/External Secrets or KMS abstraction - SIEM export connector - IaC module: Terraform/OpenTofu + Helm/Kustomize

| Hosting model | Best fit | Blueprint | Watch-outs |
| --- | --- | --- | --- |
| NIC/MeghRaj | Preferred for national government hosting and policy-sensitive workloads. | Use managed/private Kubernetes or OpenShift, NIC-approved PKI/HSM, private networking and government SOC integration. | Validate managed service equivalence, DR and cloud adapter API maturity. |
| State cloud/private cloud | State-led federation and local department onboarding. | Use state-certified runtime, local SOC, state network, domain policies and local-language support. | Avoid drift from national schemas and purpose taxonomy. |
| AWS | High-scale pilot, managed services and rapid cloud-native deployment. | Use EKS/OpenShift, RDS PostgreSQL/Aurora-compatible pattern, S3-compatible abstraction, KMS/CloudHSM adapter and Transit Gateway/PrivateLink patterns. | Keep AWS services behind adapter boundaries; do not put core logic in proprietary-only services. |
| Azure | Departments already standardised on Microsoft stack. | Use AKS/OpenShift, PostgreSQL, Key Vault/HSM adapter, Monitor/Sentinel connector and Private Link equivalents. | Validate workload identity and cross-cloud audit schema parity. |
| GCP | Analytics-heavy or cloud-native teams needing GKE/OpenShift. | Use GKE/OpenShift, Cloud SQL-compatible adapter, KMS/HSM adapter, Pub/Sub adapter only behind messaging abstraction. | Ensure no lock-in to provider-only event semantics. |
| Hybrid/on-prem | Sensitive or legacy systems that cannot move to cloud. | Run Trust Node in cloud or local DC with secure VPN/direct link to backend adapter and source system. | Strong network segmentation, offline config TTL and local monitoring required. |

## 25.2 Deployment patterns

| Pattern | Use case | Isolation model | Go-live condition |
| --- | --- | --- | --- |
| Dedicated Trust Node | Large ministry/state/high-volume service. | Dedicated account/VPC/namespace, per-member keys and logs. | Security, performance and DR tests pass. |
| Managed tenant Trust Node | Small departments, boards, local bodies. | Shared platform, separate tenant identity, certs, KMS keys, policies and logs. | Tenant separation and audit isolation tests pass. |
| Hybrid Trust Node | Sensitive/legacy source systems. | Node in cloud or local DC, private link/VPN to adapter, no direct DB exposure. | Network, latency, outage and key-management tests pass. |
| Air-gapped/high-assurance node | Restricted/high-risk datasets. | Strictly controlled connectivity, offline config packages, manual review gates. | Special security review and legal authority required. |

# 26. Annexure D - Conformance test suite

| ID | Test | Pass condition | Priority |
| --- | --- | --- | --- |
| CT-001 | Runtime portability | Deploy core services on two different certified environments without code change. | Must |
| CT-002 | mTLS enforcement | Reject node-to-node calls without valid certificate. | Must |
| CT-003 | Request signing | Reject unsigned or tampered request. | Must |
| CT-004 | Response signing | Reject altered response. | Must |
| CT-005 | Timestamp freshness | Reject stale request beyond TTL. | Must |
| CT-006 | Replay protection | Reject reused nonce/transaction ID. | Must |
| CT-007 | Purpose enforcement | Reject request with invalid/missing purpose code. | Must |
| CT-008 | Member suspension | Suspended member cannot exchange in production. | Must |
| CT-009 | Certificate revocation | Revoked certificate is rejected within revocation SLA. | Must |
| CT-010 | Signed config validation | Node refuses unsigned or expired config. | Must |
| CT-011 | Control-plane outage | Existing approved traffic continues using signed cached config for TTL. | Must |
| CT-012 | Emergency revocation | Revocation propagates despite normal control-plane degradation. | Must |
| CT-013 | Minimisation | Provider returns masked/yes-no assertion according to policy. | Must |
| CT-014 | Bulk extraction block | Unauthorised bulk request is denied and alerted. | Must |
| CT-015 | Audit completeness | Requester, provider and central audit records reconcile. | Must |
| CT-016 | Audit integrity | Tampered audit record is detected through hash/digest check. | Must |
| CT-017 | BOLA negative test | Manipulated citizen/context ID is denied. | Must |
| CT-018 | DPIA gate | Personal-data service cannot go live without DPIA evidence. | Must |
| CT-019 | Accessibility | Governance UI passes keyboard/screen-reader/contrast/language tests. | Must |
| CT-020 | Legacy adapter security | Adapter input validation and safe backend access tests pass. | Must |
| CT-021 | SIEM export | Security alerts export to SOC/SIEM connector. | Should |
| CT-022 | Schema validation | Service publication fails on invalid contract/schema. | Should |
| CT-023 | Multilingual metadata | Local-language service descriptions render correctly. | Should |
| CT-024 | DR drill | Control plane restores within defined RTO/RPO. | Must |
| CT-025 | Exit test | Move one service to another certified cloud without core code change. | Should |

# 27. Annexure E - API, policy and audit schemas

## 27.1 Sample policy decision request

Example - PurposeGuard decision request

{ "transaction_id": "btx-txn-2026-000001", "requester_member_id": "STATE-WELFARE-001", "provider_member_id": "CENTRAL-TRANSPORT-001", "requester_node_id": "tn-state-welfare-prod-01", "service_id": "vehicle-ownership-verify-v1", "purpose_code": "BENEFIT_ELIGIBILITY_CHECK", "data_class": "personal_record", "citizen_context_ref": "opaque-context-token", "lawful_basis_ref": "scheme-rule-ref-2026-01", "consent_ref": null, "requested_fields": [ "ownership_status" ], "environment": "production", "risk_context": { "channel": "department_workflow", "bulk": false } }

## 27.2 Sample policy decision response

Example - PurposeGuard decision response

{ "decision": "ALLOW_WITH_MINIMISATION", "policy_version": "purposeguard-policy-2026.05.16", "allowed_fields": [ "ownership_status" ], "response_shape": "yes_no_assertion", "retention": { "requester_cache_ttl": "0 days", "audit_retention": "as per policy" }, "obligations": [ "log_requester", "log_provider", "show_purpose_if_citizen_visible" ], "reason_codes": [ "valid_member", "approved_purpose", "minimal_response_required" ] }

## 27.3 Canonical audit event

Example - Canonical AuditLedger event

{ "event_type": "BTX_EXCHANGE_COMPLETED", "transaction_id": "btx-txn-2026-000001", "correlation_id": "corr-abc-123", "timestamp_utc": "2026-05-16T10:30:00Z", "requester_member_id": "STATE-WELFARE-001", "provider_member_id": "CENTRAL-TRANSPORT-001", "requester_node_id": "tn-state-welfare-prod-01", "provider_node_id": "tn-transport-prod-01", "service_id": "vehicle-ownership-verify-v1", "purpose_code": "BENEFIT_ELIGIBILITY_CHECK", "data_class": "personal_record", "policy_decision": "ALLOW_WITH_MINIMISATION", "response_shape": "yes_no_assertion", "status": "success", "latency_ms": 183, "signature_validation": "passed", "timestamp_validation": "passed", "replay_check": "passed", "audit_hash": "sha256:exampledigest", "retention_class": "policy_personal_record_audit" }

# 28. Annexure F - RACI matrix

| Activity | National | State | Provider steward | Requester | Privacy/legal | Security | Auditor | Cloud operator |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| National standards | A | C | C | C | C | C | I | C |
| State onboarding | C | A/R | C | C | C | C | I | R |
| Member approval | A | R | C | C | C | C | I | I |
| Dataset classification | C | C | A/R | C | C | C | I | I |
| Service publication | C | C | A/R | C | C | C | I | R |
| Access approval | C | C | A/R | R | C | C | I | I |
| Policy-as-code | A | C | C | C | C | R | I | R |
| DPIA | C | C | R | C | A/R | C | I | I |
| Key/certificate lifecycle | C | C | C | C | C | A/R | I | R |
| Trust Node operations | C | C | C | C | C | R | I | A/R |
| Audit review | C | R | R | C | C | R | A/R | I |
| Incident response | A | R | C | C | C | A/R | C | R |
| Grievance handling | C | R | A/R | R | C | I | C | I |
| Conformance certification | A/R | C | C | C | C | R | I | R |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed.

# 29. Annexure G - Cost and operating model

| Cost area | Drivers | Optimisation levers |
| --- | --- | --- |
| Control plane | Registry DB, policy service, catalogue, approval workflow, config publisher, portal and dashboards. | Shared national/state services, autoscaling, environment separation and managed operations. |
| Trust Nodes | Number of departments, volume, dedicated vs managed tenant nodes, HA and DR requirements. | Managed multi-tenant nodes for small agencies; dedicated nodes only for high-volume/high-risk members. |
| Security and PKI | CA/HSM/KMS, certificate lifecycle, revocation, key rotation and security monitoring. | Central trust services, per-member key boundaries, automated hygiene dashboards. |
| Audit | Log volume, retention period, immutable storage, search, analytics and SIEM export. | Canonical audit event, tiered storage, retention classes and anomaly-based review. |
| Integration | Legacy adapters, API onboarding, schema mapping and testing. | Adapter SDKs, reusable templates, sandbox and standard contracts. |
| Cloud portability | Cloud modules, certification tests, multi-cloud support and DR. | Common product core, provider adapter modules, conformance automation. |
| Operations | SRE, helpdesk, training, data steward support and incident response. | Product office, runbooks, self-service onboarding, training academy. |

## 29.1 Funding options

National platform-funded control plane with state/department onboarding support.

Shared platform funding for small departments and local bodies.

Dedicated-node chargeback for high-volume departments.

Domain-funded adapters for high-value schemes and registries.

Conformance certification and managed service support as centrally funded enablement.

# 30. Annexure H - MVP pilot pack

## 30.1 Pilot selection criteria

High citizen burden due to repeated document submission.

Clear source department and accountable data steward.

Operational service where minimal disclosure is possible.

At least one citizen-linked flow suitable for wallet/DigiLocker integration.

At least one inter-department API/event exchange suitable for API Setu/state exchange discovery.

Feasible legacy adapter path within six months.

Willingness to complete DPIA, threat model and conformance tests.

## 30.2 Suggested MVP journeys

| Journey | Provider | Requester | Exchange pattern | Success measure |
| --- | --- | --- | --- | --- |
| Benefit eligibility vehicle check | Transport registry | Welfare/scheme platform | Yes/no signed assertion | Reduced manual verification and no full vehicle record sharing. |
| Income/caste certificate verification | Revenue/certificate issuer | Education/welfare department | Wallet credential or trusted API verification | Reduced uploads and visible citizen purpose. |
| Education credential verification | Board/university/credential issuer | Scholarship/admission verifier | Verifiable credential/status check | Authenticity and status verified without custom integration. |
| Address/residency proof reuse | Authoritative issuer | Service department | Minimal attribute verification | Citizen avoids repeated submission. |
| Department-to-department compliance status | Regulatory/permit registry | Service workflow | Purpose-bound operational API | Faster decision with complete audit. |

## 30.3 MVP go/no-go gates

All pilot services have data steward, classification, purpose code, SLA and DPIA.

Trust Nodes pass mTLS, signing, timestamping, replay protection and policy tests.

At least two deployment environments pass portability conformance.

AuditLedger reconciles requester/provider events and detects tamper attempts.

Control-plane outage drill passes with signed config cache.

Citizen-linked flow has visible purpose, sharing history and grievance route.

Security incident drill confirms key revocation and member suspension workflow.

# 31. Annexure I - Standards and control mapping

| Standard/control family | Review expectation | BTX implementation response |
| --- | --- | --- |
| DPDP Act/Rules and privacy guidance | Purpose, lawful processing, notice/consent where applicable, rights, security safeguards, grievance and accountability. | Purpose Registry, DPIA, minimisation, retention, grievance, audit and citizen sharing history. |
| NIST SP 800-207 Zero Trust | No implicit trust; per-request decisions based on identity, context and policy. | Member identity, node identity, policy decision, mTLS, ABAC, logging and continuous validation. |
| OWASP API Security | API authorization, authentication, object-level access and abuse prevention. | BOLA tests, API linting, schema validation, rate limits, object-context binding and adapter security. |
| W3C Verifiable Credentials / DID patterns | Issuer-holder-verifier model, cryptographic proof, status/revocation and portability. | DigiLocker/wallet integration, issuer registry, credential schema, status/revocation and selective disclosure readiness. |
| GIGW/WCAG accessibility expectations | Accessible, operable, understandable public digital services. | Keyboard/screen-reader tests, multilingual labels, plain-language purpose text and assisted workflows. |
| OpenAPI / AsyncAPI | Machine-readable API and event contracts. | Service catalogue contract validation, schema governance and versioning. |
| OpenTelemetry | Portable observability across clouds. | Metrics, traces, logs and SIEM export independent of provider logging stack. |
| Kubernetes / OpenShift / CNCF patterns | Portable runtime, container orchestration and platform abstraction. | BTX control plane and Trust Nodes deploy across approved clouds without core code changes. |
| OPA / policy-as-code | Testable, versioned, machine-enforced policy decisions. | PurposeGuard policies, policy tests, approvals and rollback. |
| ISO/IEC 27001-style controls | Information security management, access, operations, incident response and supplier controls. | Security governance, key lifecycle, audit, incident playbooks and procurement guardrails. |

# 32. Annexure J - Glossary and references

| Term | Meaning |
| --- | --- |
| BTX | Bharat Trust Exchange, the proposed trusted data exchange product. |
| Trust Node | Federated security-server runtime operated for a member, tenant or state to exchange data securely. |
| Control plane | Governance services for membership, policy, service catalogue, schemas, approval, configuration and audit. |
| Data plane | Distributed Trust Nodes that enforce exchange at runtime. |
| Member Registry | Authoritative registry of participating organisations, roles, node identities, certificates and status. |
| Purpose Registry | List of approved purpose codes, safeguards and constraints for data exchange. |
| PurposeGuard | BTX policy decision and purpose-enforcement service. |
| AuditLedger | BTX audit layer for immutable, tamper-evident logs and oversight. |
| Data steward | Accountable department officer responsible for sharing decisions and dataset governance. |
| Cloud adapter | Provider-specific deployment module for IAM, KMS, networking, storage, logging and DR. |
| DPIA | Data protection impact assessment; service-level review of privacy risks and safeguards. |
| Conformance | Evidence that a node, cloud or service meets BTX technical, security, policy and operational tests. |

## 32.1 Evidence basis and references

Internal: Citizen Governance and Data Harmonisation merged chapter - citizen agency, trust, accessibility, three data lanes, federated exchange and governance blueprint.

Internal: Citizen-Centric Governance and Accessible Platforms material - verifiable credentials, wallet reuse, accessibility and future product blueprint.

Internal: From Data Silos to Trusted Public Exchange framing - policy gap, DigiLocker/API Setu complementarity and governed reuse.

Public: Digital Personal Data Protection Act, 2023 and applicable DPDP rules/guidance - validate current legal status during formal legal review.

Public: NDSAP / Open Government Data guidance for open/public datasets.

Public: Open API Policy and API Setu documentation for API publication, discovery and lifecycle alignment.

Public: DigiLocker and Entity Locker documentation for citizen and organisation-held trusted records.

Public: NIST SP 800-207 Zero Trust Architecture for zero-trust design principles.

Public: W3C Verifiable Credentials Data Model v2.0 and related DID/status specifications for credential portability.

Public: Kubernetes, OpenShift, CNCF projects, OpenTelemetry and Open Policy Agent documentation for cloud-agnostic runtime, observability and policy-as-code.

Public: OWASP API Security guidance and relevant national cybersecurity guidelines for application and API security.

# BTX closing thesis

The future is not more data collection. It is trusted, responsible and reusable data exchange with the citizen at the centre.

Federated by design | Cloud-agnostic by design | Purpose-bound by default | Audit-ready from day one | Conformance-tested before production

This 10/10 review edition turns BTX from a concept BRD into a review-board-ready product, architecture, security, privacy, governance, procurement and implementation pack.