# Document 13 — Product Build Audit and Validation Prompt Pack

Status review, schema/API/backend/frontend alignment, build/test/doc verification, and release readiness prompts

Purpose: provide a practical audit prompt pack for reviewing a product built with AI. This document helps teams determine what is built, what is missing, whether schema/API/backend/frontend are aligned, whether documentation and tests prove real progress, and whether the product is ready for the next release stage.

# 1. When to use this document

Use it after the first meaningful product implementation exists.

Use it whenever you need an executive-quality answer to: what is built, what is missing, and what is safe to release.

Use it before demos, alpha, beta, release-candidate, or production-readiness reviews.

Use it whenever schema, API, backend, frontend, or documentation may have drifted apart.

# 2. What to provide to the AI before running the prompts

Product specification and architecture documents

MASTER_BUILD_BRIEF.md

API specification

Schema / migration files

Backend repository summary or code references

Frontend repository summary or code references

Screenshots, exported Figma screens, or UI evidence

Build logs / CI logs

Test results and coverage summaries

Installation / developer / operations documentation

Release notes or known issues if available

## Suggested working folder layout

| Item | Details |
| --- | --- |
| /specs | Product specifications, architecture docs, API docs, security/install docs |
| /briefs | MASTER_BUILD_BRIEF.md and product-domain brief |
| /backend | Backend code or service summaries |
| /frontend | Frontend code or UI summaries |
| /docs | Setup, install, runbook, and developer docs |
| /test-results | Test output, coverage, and regression results |
| /build-logs | Build output and CI/CD artifacts |
| /design-exports | Figma screenshots or exported design references |

# 3. Prompt 1 — Product Development Status Prompt

Use this first. It tells you the real development stage and separates fully built, partially built, and missing areas.

You are acting as a CTO reviewer, product architect, engineering manager, and release reviewer.

Review the attached product materials and determine the true product development status.

Inputs may include:

- product specification

- architecture documents

- API specification

- schema/migration files

- backend code summary

- frontend code summary

- design outputs

- build logs

- test results

- docs and runbooks

Your goals:

1. Determine what is fully built

2. Determine what is partially built

3. Determine what is missing

4. Identify mismatches between product spec and implementation

5. Assess whether the product is at prototype, alpha, beta, or release-candidate stage

Check the product across these dimensions:

- product features

- frontend screens and workflows

- backend services

- schema/data model

- APIs

- authentication/authorization

- installability

- plugin/theme framework if applicable

- docs

- tests

- operations/readiness

Return the answer in this format:

1. Executive summary

2. Development stage assessment

- concept

- design complete

- prototype

- alpha

- beta

- release candidate

3. Fully built areas

4. Partially built areas

5. Missing areas

6. Highest-risk gaps

7. Recommended next 10 actions

8. Confidence level and assumptions

# 4. Prompt 2 — Cross-Layer Validation Prompt

Use this second. It checks schema vs API vs backend vs frontend vs product spec and finds contract drift.

You are acting as a principal architect, backend lead, frontend lead, API reviewer, and QA architect.

Perform a cross-layer validation review for the attached product.

Compare and validate the following layers:

1. Product specification

2. Data schema / migrations / DB model

3. API specification

4. Backend implementation

5. Frontend implementation

6. Documentation

7. Test coverage / test results

Your goals:

- identify mismatches

- identify missing contracts

- identify broken assumptions between layers

- identify things documented but not implemented

- identify things implemented but undocumented

- identify data/API/frontend/backend inconsistencies

Check these areas:

A. Schema vs Product

- Are all required entities present?

- Are tenant boundaries represented correctly?

- Are lifecycle/status fields correct?

- Are audit/version/timestamp fields present where needed?

- Are service-owned boundaries preserved?

- Are there missing fields needed for the product flows?

B. Schema vs API

- Do API request/response models match schema reality?

- Are IDs, enums, states, foreign references, and validation rules aligned?

- Are nullable/required fields aligned?

- Are list/filter/sort capabilities backed by the schema?

C. API vs Backend

- Are all documented endpoints implemented?

- Are implemented endpoints documented?

- Do request/response shapes match the spec?

- Does auth and permission behavior match the API contract?

- Does error handling match the documented error model?

- Is idempotency handled where required?

D. Backend vs Frontend

- Does frontend call real existing endpoints?

- Do frontend forms match backend validation rules?

- Are loading/error/success states handled?

- Are enum/status values aligned?

- Are role/permission-based UI states aligned with backend rules?

- Are tables, filters, pagination, and detail views backed properly by the backend?

E. Frontend vs Product Spec

- Are all required screens present?

- Are key workflows complete?

- Are missing screens causing broken journeys?

- Are install/admin/developer/public/legal flows included if required?

F. Docs vs Reality

- Are setup docs accurate?

- Are API docs accurate?

- Are build/run instructions accurate?

- Are test instructions accurate?

- Are there undocumented modules/services?

Return the answer in this format:

1. Executive verdict

2. Alignment score out of 10

3. Strongly aligned areas

4. Critical mismatches

5. High-priority mismatches

6. Medium-priority mismatches

7. Missing contracts

8. Missing screens / workflows

9. Missing backend/API capabilities

10. Missing schema elements

11. Recommended fixes in correct order

# 5. Prompt 3 — Build / Test / Docs Verification Prompt

Use this third. It checks whether the build is real, tests are meaningful, and the docs are accurate enough for engineers and operators.

You are acting as a release engineer, QA lead, DevOps reviewer, and documentation auditor.

Review the attached build logs, CI results, test outputs, docs, and repository summaries.

Your goals:

1. Determine whether the product builds successfully

2. Determine whether the tests prove enough

3. Determine whether documentation is accurate enough for engineering and operators

4. Determine whether the current state is trustworthy

Check these areas:

A. Build Verification

- Does backend build successfully?

- Does frontend build successfully?

- Are there warnings that indicate future breakage?

- Are type checks passing?

- Are migrations/build artifacts consistent?

B. Test Verification

- What tests exist?

- Which layers are tested?

- Which layers are not tested?

- Are tests actually passing?

- Are the tests meaningful or superficial?

- Are there missing integration or end-to-end tests?

C. Documentation Verification

- Is setup documentation current?

- Is installation documentation current?

- Is API documentation current?

- Are environment variables documented?

- Are service dependencies documented?

- Are known limitations documented?

D. Engineering Trustworthiness

- Could a new engineer run the product from docs?

- Could QA verify the product from docs?

- Could DevOps install the product from docs?

- Could support/debug teams understand the system from docs?

E. Evidence Quality

- Are screenshots, logs, and test reports sufficient evidence?

- Is there proof of working flows?

- Is there proof of cross-service integration?

- Is there proof of installability?

Return the answer in this format:

1. Executive summary

2. Build status

3. Test status

4. Documentation status

5. Proof quality assessment

6. Missing evidence

7. Critical gaps before release

8. Recommended next actions

# 6. Prompt 4 — Release Readiness Prompt

Use this fourth. It gives the release recommendation: internal demo, external demo, alpha, beta, release-candidate, or production.

You are acting as a CTO, release manager, QA director, and enterprise product reviewer.

Determine whether this product is ready for:

- internal demo

- external demo

- alpha release

- beta release

- production release

Review the attached:

- product specification

- schema

- APIs

- backend/frontend summaries

- build/test results

- docs

- installability evidence

- screenshots / design evidence

Assess:

1. Product completeness

2. Schema completeness

3. API completeness

4. Backend completeness

5. Frontend completeness

6. Docs completeness

7. Installability and enterprise readiness

8. QA and test readiness

9. Operational readiness

10. Security and trust readiness

Return:

1. Overall release recommendation

2. Stage recommendation

3. Release score out of 10

4. Must-fix blockers

5. Should-fix items

6. Nice-to-have improvements

7. Exact next milestone

# 7. Optional Master Audit Prompt

Use this only if you want one consolidated prompt instead of the four-step audit flow.

You are acting as a CTO reviewer, product architect, principal engineer, QA architect, release manager, and documentation auditor.

Review the attached product materials and perform a full product build audit.

Inputs may include:

- product specification

- architecture documents

- schema/migrations

- API specification

- backend implementation summary

- frontend implementation summary

- screenshots/design outputs

- build logs

- test results

- installation docs

- developer docs

- runbooks

Your goals:

1. Determine product development status

2. Validate schema vs API vs backend vs frontend alignment

3. Check build and test evidence

4. Check documentation accuracy

5. Determine release readiness

Review these layers:

- product features

- user journeys

- schema/data model

- APIs

- backend services

- frontend screens and flows

- installability

- docs

- tests

- operational readiness

Return the answer in this format:

1. Executive summary

2. Development stage

3. What is fully built

4. What is partially built

5. What is missing

6. Schema vs API mismatches

7. API vs backend mismatches

8. Backend vs frontend mismatches

9. Frontend vs product spec mismatches

10. Build verification status

11. Test verification status

12. Documentation verification status

13. Release readiness score out of 10

14. Critical blockers

15. Recommended next 10 actions

# 8. Traceability Matrix Prompt

This is one of the best ways to see whether everything is built properly. Use it after the other prompts or alongside the cross-layer validation review.

Create a traceability matrix for this product with these columns:

- Product Requirement

- Screen / UX Flow

- API Endpoint

- Backend Service

- Schema/Table/Entity

- Test Coverage

- Documentation Reference

- Status

- Gap / Risk

Mark each row as:

- Complete

- Partial

- Missing

# 9. Security check  Matrix Prompt

Prompt  scope:

- Review both frontend and backend code.

- Review APIs, authentication, authorization, session handling, input validation, output encoding, file upload, database access, logging, error handling, secrets management, dependency usage, build scripts, configuration files, environment handling, Docker/Kubernetes/IaC files if present, CI/CD files if present, and third-party integrations.

- Treat all code as production-grade government/enterprise software.

- Do not make assumptions that the code is safe.

- Look for both obvious and subtle vulnerabilities.

Security standards to use:

- OWASP Top 10

- OWASP API Security Top 10

- OWASP ASVS

- CWE Top 25

- Secure SDLC best practices

- Zero trust and least privilege principles

- Secure-by-design principles

Review for these vulnerability classes:

1. Authentication flaws

- Weak login logic

- Missing MFA support for admin users

- Insecure password handling

- Weak password reset flow

- Account enumeration

- Brute-force weaknesses

- Insecure token/session handling

2. Authorization flaws

- Broken access control

- Missing role checks

- Insecure direct object references

- Horizontal privilege escalation

- Vertical privilege escalation

- Admin/user boundary bypass

- Client-side-only authorization

3. Injection flaws

- SQL injection

- NoSQL injection

- Command injection

- LDAP injection

- Template injection

- ORM misuse

- Unsafe query construction

4. Cross-site scripting and frontend risks

- Stored XSS

- Reflected XSS

- DOM-based XSS

- Unsafe innerHTML usage

- Unsafe template rendering

- Missing output encoding

- Insecure frontend trust assumptions

5. CSRF and browser security

- Missing CSRF protection

- Weak SameSite cookie settings

- Missing secure cookie flags

- Missing security headers

- CORS misconfiguration

- Clickjacking risk

6. API security

- Missing authentication on APIs

- Missing authorization checks

- Excessive data exposure

- Mass assignment

- Rate limiting gaps

- Insecure pagination/filtering

- Weak API error handling

- Broken object/property-level authorization

7. File upload and download security

- Unsafe file type validation

- Path traversal

- Arbitrary file upload

- Malware upload risk

- Insecure file storage

- Public exposure of uploaded files

8. Secrets and configuration

- Hardcoded passwords

- API keys

- Tokens

- Private keys

- Database credentials

- Cloud credentials

- Insecure environment defaults

- Debug mode enabled

- Sensitive information in logs

9. Cryptography

- Weak algorithms

- Insecure random number generation

- Hardcoded encryption keys

- Improper hashing

- Missing salt

- Weak JWT signing or verification

- Insecure TLS assumptions

10. Dependency and supply-chain risks

- Vulnerable packages

- Unpinned dependencies

- Suspicious packages

- Deprecated libraries

- Unsafe postinstall scripts

- Dependency confusion risk

- Unused risky dependencies

11. Logging, monitoring, and error handling

- Sensitive data in logs

- Stack traces exposed

- Weak audit logging

- Missing security events

- Missing failed-login logging

- Missing admin activity logging

12. Business logic risks

- Payment or transaction bypass

- Workflow bypass

- Approval bypass

- Race conditions

- Replay risk

- Abuse of hidden fields

- Trusting frontend-calculated values

13. Infrastructure and deployment risks

- Insecure Dockerfile

- Over-privileged containers

- Exposed ports

- Insecure Kubernetes manifests

- Weak Nginx/Apache config

- Missing security headers

- Unsafe CI/CD secrets handling

- Over-permissive cloud/IAM configuration

14. AI-generated code risks

- Insecure code patterns likely generated by AI

- Missing validation due to AI assumptions

- Hallucinated security logic

- Fake security checks

- Overly permissive access control

- Unsafe generated helper functions

- Incomplete error handling

Important instructions:

- First, map the project structure.

- Identify frontend framework, backend framework, database, authentication method, API style, deployment approach, and dependency ecosystem.

- Then perform a file-by-file and flow-by-flow security review.

- Prioritize exploitable vulnerabilities over style issues.

- Do not only list generic advice. Every finding must point to real code, file path, function, route, component, or configuration.

- If a vulnerability is suspected but not fully confirmed, mark it as “Needs verification” and explain what evidence is missing.

- Do not modify the code unless explicitly asked. Provide recommendations and secure code examples separately.

- Do not print secret values. If secrets are found, mask them and report only the file path and variable name.

- Do not generate exploit payloads intended for real-world misuse. Keep proof-of-concept examples safe and minimal.

Output format:

Start with:

# Security Review Report

## 1. Executive Summary

Give a clear summary of the overall security posture:

- Overall risk rating: Critical / High / Medium / Low

- Most serious issues

- Whether the application is safe for production

- Top 5 remediation priorities

## 2. Application Understanding

Summarize:

- Frontend framework

- Backend framework

- Database

- Authentication model

- Authorization model

- API design

- Deployment/configuration approach

- Sensitive data handled

- External integrations

## 3. Critical Findings

For each finding use this format:

### Finding ID: SEC-001

Title:

Severity: Critical / High / Medium / Low / Informational

Confidence: High / Medium / Low

Affected file(s):

Affected function/route/component:

Vulnerability type:

OWASP/CWE mapping:

Description:

Why this is dangerous:

Attack scenario:

Evidence from code:

Recommended fix:

Secure code example:

Verification steps:

Priority:

## 4. High Findings

Use the same finding format.

## 5. Medium Findings

Use the same finding format.

## 6. Low / Informational Findings

Use the same finding format.

## 7. Frontend Security Review

Cover:

- XSS

- Sensitive data exposure

- Token storage

- Client-side authorization

- Unsafe API calls

- CORS assumptions

- Security headers

- Dependency risks

- Build-time leakage

## 8. Backend Security Review

Cover:

- Authentication

- Authorization

- Input validation

- Injection

- API security

- Database security

- File handling

- Error handling

- Logging

- Secrets

- Dependency risks

## 9. API Route Security Matrix

Create a table:

| Route/API | Method | Auth Required | Role Check | Input Validation | Rate Limit | Risk | Notes |

|---|---|---|---|---|---|---|---|

## 10. Dependency and Supply Chain Review

Create a table:

| Package/File | Risk | Version Issue | Impact | Recommendation |

|---|---|---|---|---|

## 11. Secrets and Configuration Review

Create a table:

| File | Issue | Sensitive Value Exposed? | Recommendation |

|---|---|---|---|

Mask all actual secret values.

## 12. Release Readiness

State whether this application is ready for production:

- Ready

- Ready with conditions

- Not ready

Explain blockers.

## 13. Remediation Roadmap

Create a prioritized plan:

Immediate fixes: 0–7 days

Short-term fixes: 7–30 days

Medium-term fixes: 30–60 days

Long-term improvements: 60–90 days

## 14. Secure Coding Recommendations

Give specific coding rules for this project based on the issues found.

## 15. Final Security Verdict

Give a clear final verdict:

- Current risk level

- Most important fix

- Whether third-party audit is recommended

- Whether penetration testing is recommended before production

Begin now by inspecting the repository structure, identifying the technology stack, and then performing the security review.

# Prompt 10

You are acting as a senior QA automation engineer for the DataVault web application.

Goal:

Create a complete software quality test suite and QA report for DataVault, focusing on responsive UI, browser compatibility, mobile usability, broken links, navigation, forms, accessibility, performance smoke checks, and critical user journeys.

Important:

- First inspect the repository structure.

- Detect the frontend framework, backend framework, package manager, test runner, and existing test setup.

- Do not rewrite product code unless absolutely necessary for testability.

- Prefer adding QA tests, scripts, and documentation.

- If Playwright is already installed, use the existing setup.

- If Playwright is not installed, add a minimal Playwright setup.

- Keep all new tests under an appropriate folder such as `tests/e2e`, `qa`, or the existing project convention.

- Make the changes production-safe and easy to run in CI.

DataVault modules to cover:

- Authentication

- MFA

- Dashboard

- Vault Explorer

- Vault Detail

- Document Upload

- Document Detail

- Search

- Audit Log

- Compliance Console

- Approval Workflows

- Policy Console

- Webhooks

- API Keys

- User Management

- Tenant Management

- Branding

- Enterprise Readiness Dashboard

- Security Console

- SSE / live events where testable

Tasks:

1. Repository discovery

- Inspect package.json files, app structure, route definitions, test folders, CI files, and docs.

- Identify how to run frontend, backend, unit tests, E2E tests, lint, and build.

- Summarize findings in `qa/QA_REPO_DISCOVERY.md`.

2. Responsive and device testing

Create Playwright tests that check major pages at these viewport sizes:

- Mobile: 320x640, 375x667, 390x844, 414x896

- Tablet: 768x1024, 1024x768

- Desktop: 1366x768, 1920x1080

For each major page, test:

- Page loads without console errors

- No unexpected horizontal scrolling

- Primary navigation is usable

- Main heading or page landmark exists

- Important action buttons are visible or accessible

- Tables/cards do not overflow badly

- Modals and drawers fit within viewport

3. Cross-browser testing

Configure Playwright projects for:

- Chromium

- Firefox

- WebKit

Add smoke tests for:

- Login page

- Dashboard

- Vaults

- Documents

- Search

- Audit Log

- Webhooks

- Branding

- Readiness Dashboard

4. Link and navigation testing

Add a test that crawls or verifies all known app routes and sidebar/topbar navigation items.

Detect:

- 404s

- Blank pages

- Broken routes

- Buttons or links with empty href

- Navigation items that do not route anywhere

- Pages that throw client-side errors

5. Critical E2E user journeys

Add test specs for these flows using mocked data, seeded data, or existing test credentials if available:

- Login and logout

- MFA challenge screen smoke test

- Create vault

- Upload document

- View document detail

- Search documents

- Create approval request

- Approve or reject workflow

- Export audit CSV

- Create webhook

- Rotate webhook secret

- Create API key

- Update branding preview

- Open readiness dashboard

If real backend data is not available, create tests that use API mocking or clearly mark tests as requiring seeded data.

6. Form validation testing

Add tests for:

- Empty required fields

- Invalid email

- Invalid URL

- Very long text

- Special characters

- Unsupported file type

- Large file upload handling if practical

- Network error handling if practical

7. Accessibility smoke testing

If axe accessibility tooling is already present, use it.

If not, add a lightweight `@axe-core/playwright` setup.

Test major pages for:

- Missing accessible names

- Form labels

- Button labels

- Color contrast issues where detectable

- Dialog focus behavior

- Keyboard tab navigation smoke check

8. Performance smoke checks

Add lightweight checks for:

- Dashboard initial load

- Vault list load

- Document list load

- Audit log load

- Search page load

Record timings in test output or a markdown report.

Do not over-engineer full benchmarking.

9. Browser console and network error detection

In Playwright, fail tests on:

- Unhandled page errors

- Severe console errors

- Failed document/script/style requests

- 500 API responses during smoke tests

10. Generate QA documentation

Create:

- `qa/QA_TEST_PLAN.md`

- `qa/QA_RUNBOOK.md`

- `qa/QA_COVERAGE_MATRIX.md`

- `qa/QA_RISK_REPORT.md`

The coverage matrix should include:

- Test Area

- Pages / Modules Covered

- Automated Test File

- Manual Checks Still Needed

- Severity if Broken

- CI Recommendation

11. Add npm scripts

Add useful scripts if missing, such as:

- `test:e2e`

- `test:e2e:ui`

- `test:e2e:headed`

- `test:a11y`

- `qa:report`

Follow the repo’s package manager conventions.

12. CI readiness

If the repo has GitHub Actions or another CI setup, add or recommend a QA workflow that runs:

- Build

- Existing tests

- Playwright install

- E2E smoke tests

- Upload Playwright report as artifact

13. Final output

After making changes, provide:

- Summary of files added/modified

- Commands to run locally

- Commands to run in CI

- Which tests are fully automated

- Which tests still need manual QA

- Top 10 quality risks found

- Recommended release decision: Ready, Ready with Minor Fixes, or Not Ready

Quality bar:

- Tests should be reliable, not flaky.

- Use clear selectors. Prefer accessible roles and labels.

- Avoid brittle CSS selectors unless necessary.

- Keep test data isolated.

- Add comments where setup assumptions exist.

- Do not hide failures with excessive retries.

## Prompt 11 – Product evaluation

Act as a senior product strategist, enterprise SaaS architect, and competitive benchmarking analyst.

I want to benchmark DataVault against the best enterprise-grade products in the world.

Goal:

Create a Global Product Benchmarking Report that compares DataVault with world-class secure document management, compliance, audit, workflow, and enterprise SaaS platforms.

Context:

DataVault currently includes modules such as Authentication, MFA, Vault Management, Document Management, Audit Trail, Approval Workflows, Policy Management, Webhooks, API Keys, User Management, Tenant Management, Branding, Enterprise Readiness, SSE Events, Security Console, and Dashboard. The current development status shows strong implementation progress, including backend tests, frontend pages, API clients, migrations, and known product gaps.

Your task:

Analyze DataVault as if it is being prepared to compete with the best global enterprise SaaS products.

Compare DataVault against world-class expectations in the following areas:

1. Product Features

- Core document vault capability

- Search

- Versioning

- Legal hold

- Retention

- Sharing

- Workflow approvals

- Policy management

- Audit trail

- Compliance evidence

- Webhooks

- API keys

- Admin controls

2. User Experience

- Ease of use

- Dashboard quality

- Navigation

- Responsive design

- Mobile usability

- Accessibility

- Empty states

- Error states

- Onboarding experience

- Enterprise admin experience

3. Security

- MFA

- RBAC

- API key security

- Tenant isolation

- Audit immutability

- Secure file upload

- Encryption

- Session management

- Share-link security

- Webhook signing

- Security monitoring

4. Compliance

- Audit export

- Evidence export

- Retention policies

- Legal hold

- Compliance dashboards

- Framework mapping

- Data residency

- Regulatory readiness

5. Performance and Scalability

- Large document volume

- Large audit log volume

- Search performance

- Upload/download performance

- Multi-tenant scaling

- Queue-backed processing

- Multi-region readiness

- Observability

6. Enterprise Readiness

- Admin controls

- Tenant management

- Branding

- SSO/SCIM readiness

- SLA readiness

- Monitoring

- Disaster recovery

- Backup strategy

- Supportability

- Deployment readiness

7. Integrations and Ecosystem

- APIs

- Webhooks

- Event streams

- SIEM export

- External identity providers

- Storage integrations

- Compliance integrations

- Developer experience

8. Competitive Positioning

Compare DataVault conceptually against global leaders such as:

- Microsoft SharePoint / Purview

- Google Drive Enterprise

- Box

- Dropbox Enterprise

- DocuSign CLM

- Veeva Vault

- OpenText

- OneTrust

- ServiceNow GRC

- Iron Mountain document platforms

Do not just list features. Evaluate DataVault’s maturity.

Output format:

A. Executive Summary

- Overall global competitiveness score out of 100

- Product maturity level: Prototype, MVP, Pilot Ready, Enterprise Ready, or Global Competitive

- 5 strongest areas

- 5 weakest areas

- Final recommendation

B. Benchmark Matrix

Use this table format:

| Category | Best-in-world expectation | DataVault current status | Gap | Severity | Recommendation |

|---|---|---|---|---|---|

C. Module-by-module Comparison

For each DataVault module, provide:

- Global standard expectation

- Current strength

- Missing capabilities

- Enterprise risk

- Improvement priority

D. Competitive Gap Analysis

Classify gaps into:

- Critical gaps before enterprise launch

- Important gaps before paid customer rollout

- Nice-to-have gaps

- Differentiation opportunities

E. Product Quality Scorecard

Score each area from 1 to 10:

- Feature completeness

- UX quality

- Security maturity

- Compliance maturity

- Performance readiness

- Scalability

- Admin experience

- Developer experience

- Integration readiness

- Market competitiveness

F. Roadmap to World-Class

Create a 30-day, 60-day, 90-day, and 180-day improvement roadmap.

G. Final Verdict

Answer clearly:

- Is DataVault ready for internal demo?

- Is DataVault ready for pilot customers?

- Is DataVault ready for enterprise production?

- Is DataVault globally competitive today?

- What must be improved to become best-in-class?

Quality bar:

Be honest, strict, and realistic. Do not overpraise. Treat this like an investor, enterprise buyer, and CTO-level review.

# 9. Recommended run order

Run the Product Development Status Prompt.

Run the Cross-Layer Validation Prompt.

Run the Build / Test / Docs Verification Prompt.

Run the Release Readiness Prompt.

Run the Traceability Matrix Prompt.

# 10. Best-practice guidance

Do not rely on screenshots alone; provide schema, API, backend, frontend, docs, and test evidence together.

Do not ask only for 'review'; ask for alignment, proof, and release readiness.

Use the four-prompt method when the product is serious and multi-layered.

Use the single master audit prompt only when you need a fast executive view.

Always ask the AI to state assumptions when information is missing.

Keep one folder for build logs, one for test results, and one for exported design evidence.

Repeat the audit after major changes to schema, APIs, install flow, auth, or frontend architecture.

# 11. Final recommendation

For a Data Vault platform or any serious enterprise product built with AI, the strongest audit method is: status prompt, cross-layer validation prompt, build/test/docs verification prompt, release readiness prompt, and traceability matrix prompt. That gives you a real product audit system instead of a vague review.